## Slide 1
2022
2022
Planning
Strategy
Business Intelligence
Service Development
Q1
Q2
Q3
Q4
100%
Objectives
100%
Vision
100%
Goals
Strategic Intent
SWOT
Market Analysis
Price Research
Business Model
Objectives
6.1 wks
Product Roadmap
RC
22 wks
Development
Release to Web
Quality Metrics
Sales Budget
Sales Trends Analysis
Sales Dashboard
Service Metrics
Real-time Reporting
Conversion Metrics
Service Dashboard
Real-time Analytics
Beta + Release Plans
Today
63.8 days
Jan 2 - Mar 31
44.8 days
Jan 28 - Mar 31
56.4 days
75%
Jul 13 - Sep 30
26 days
75%
Jun 4 - Jul 11
43.5 days
75%
Apr 2 - Jun 2
30.4 days
Feb 23 - Apr 7
46 days
Feb 2 - Apr 7
18.3 days
Apr 2 - Apr 28
50 days
Apr 2 - Jun 10
44.5 days
Jun 5 - Aug 5
50 days
Jul 7 - Sep 14
62.2 days
75%
Aug 3 - Oct 28
Feb 17 - Mar 31
Apr 1 - Sep 1
7.1 wks
Sep 1 - Oct 21
45.9 days
Oct 21 - Dec 25
Dec 20
Apr 1
Aug 10
Oct 19
May 19
Oct 18
Dec 21
Q3 Review
Q1 Review
Q2 Review
Q4 Review
2022/Mar
2022/Jul
2022/Sep
2022/Dec
Kickoff Meeting
Jan 16
KPIs Defined
Mar 31
Competitor Review
Mar 31
Price List (Hypothesis)
Jun 7
Final Price List
Jul 28
Alpha
May 20
Private Beta
Jun 30
Public Beta
Aug 10
Staging
Nov 15
Go Live!
Dec 20
PROJECT TIMELINE