|  | Meeting Agenda |
| --- | --- |
| Meeting Date: | Mon July 5, 20XX |
| Duration/Time: | 3:00 pm – 4:00 pm |
| Location: |  |
| Attendees: |  |
| Absent: |  |
| Topic: | Project Name– Weekly Project Status Meeting |

Agenda

| Item # | Description | Duration | Who |
| --- | --- | --- | --- |
|  | Review the minutes from June 24 meeting | 5 mins | All |
|  | Review tasks from June 24 meeting | 5 mins | All |
|  | Review the Status Report | 10 mins | All |
|  | Other Sign-offs Move to production | 5 mins | All |
|  | ‘Off agenda’ items | 5 mins | All |

Minutes from June 24th Meeting

- Review the minutes from June 17 meeting

  - Meeting minutes accepted

- Review the tasks from June 17 meeting

  - All tasks completed

- Review the Status Report

  - Project is 15 days behind schedule

  - Project is on budget

- Other

  - Sign-Off:

    - Reviewed and progressing well.

    - Simon to get sign-off from Oksana for CR 6 (joins)

    - Simon to resend his  feedback to Ray for:

      - C.5 Document Data Transformations/ETL Processes from AS400 to C8

      - C.6.4 Analyze and Prepare Inventory of  Data Elements in AS400 Missing from C8

  - Move to Prod

    - Scheduled for next Mon afternoon, and CAS will test Tuesday

- ‘Off agenda’ items

  - None

Task Assignments:

| ID | Tasks To Be Completed | Assigned | When | Orig Due Dt | New Due Dt | Status |
| --- | --- | --- | --- | --- | --- | --- |
| S | Simon to resend updates to Ray for: C.5 Document Data Transformations/ETL Processes from AS400 to C8 C.6.4 Analyze and Prepare Inventory of Data Elements in AS400 Missing from C8 | SM | Jun 25 | Jun 28 |  |  |
| S | Simon to get sign-off for CR 6 from Oksana | SM | Jun 25 | Jun 28 |  | done |

Sign-Offs

| ID | Deliverables | Assigned | When | Status / Notes |
| --- | --- | --- | --- | --- |
| S | C.1.3 Prepare a Dependency Report from Framework Manager on all Query Subjects | SM | May 27 | With CLIENT for review and sign-off |
| S | C.3C Apply Framework Manager Changes Detailed in CLIENT Analysis Document | SM | May 20 | With CLIENT for review of feedback |
| S | C.4 Adjust Object References to Existing C8 Reports |  |  | Dependent on above |
| S | C.3D.4 Document Lineage Information for Loading into Framework Manager | SM | May 20 | With CLIENT for review and sign-off |
| S | C.3D.5 Create Master Data Standards Document | SM | May 27 | With CLIENT for review and sign-off |
| S | C.5 Document Data Transformations/ETL Processes from AS400 to C8 | SM | May 20 | With CLIENT for review and sign-off |
| S | C.6.4 Analyze and Prepare Inventory of Data Elements in AS400 Missing from C8 | SM | May 20 | With CLIENT for review and sign-off |
| S | CR 1 - Add Comments and Cleanup SQL Scripts | SM | May 20 | With CLIENT for review and sign-off |
| S | CR 3 - Document Cognos Cubes | SM | May 20 | Simon to send invite to Ray and Paul |
| S | CR 7 Create an Index for Cliente Transactions | SM |  | WIP |