# Software Project Management Plan

- Introduction

This introduction provides background information for the rest of the document. It briefly describes the project, the client deliverables, the project milestones, and expected document changes.

  - Project overview

This project is to create a prototype Ambulance Dispatch System. Calling 911 and asking for the ambulance service would connect the caller to a dispatcher (also called dispatch controller) who feeds the information s/he receives from the caller into the system. The system would allocate and mobilize a suitable ambulance within 3 minutes, transmit details to the selected vehicle, and track and monitor actual performance and position. An exception message shall be generated if no free ambulance is available for at least 11 minutes. The system would show the location of each patient and the nearest three ambulances. [Ref 2]

  - Project deliverables

1. Preliminary Project Plan						2007.06.06

2. Requirements Specification						2007.06.13

3. Analysis [Object model, Dynamic model, and User interface]		2007.06.20

4. Architecture Specification						2007.07.02

5. Component/Object Specification					2007.07.11

6. Source Code						   2007.07.18 - 2007.07.23

7. Test Plan 						   2007.07.18 - 2007.07.23

8. Final Product w/ Demo				   2007.07.18 - 2007.07.23

  - Evolution of this document

This document will be updated as the project progresses. Updates should be expected in the following sections:

- References - updated as necessary

- Definitions, acronyms, and abbreviations - updated as necessary

- Organizational Structure will be updated as the team leaders are assigned for each phase.

- Technical Process - this section will be revised appropriately as the requirements and design decisions become clearer

- Schedule – as the project progresses, the schedule will be updated accordingly

Revision History

| Revision | Date | Updated By | Update Comments |
| --- | --- | --- | --- |
| 0.1 | 2007.06.04 | Scot Robinson | First Draft |
| 0.2 | 2007.06.19 | Amit Nimse |  |

  - References

    - Team Website	www.utdallas.edu/~mas027000

    - Project Scope 	http://www.utdallas.edu/~chung/CS6354/Project.doc

    - Course Home Page http://www.utdallas.edu/~chung/CS6354/

    - Case Studies

      - http://www.utdallas.edu/~chung/SE3354Honors/Dalcher--Disaster_in_London.The_LAS_case_study.pdf

      - http://www.utdallas.edu/~chung/SE3354Honors/Finkelstein--A_Comedy_of_Errors--the_London_Ambulance_Service_case_study.pdf

      - http://www.utdallas.edu/~chung/SE3354Honors/Kramer--Succeedings_of_the_8th_International.pdf

      - http://www.utdallas.edu/~chung/SE3354Honors/South_West_Thames--Report_of_the_Inquiry_Into_The_London_Ambulance_Service.pdf

  - Definitions, acronyms, and abbreviations

    - UML – Unified Modeling Language

- Project organization

  - Process model

The process used for this project will be a Hybrid Waterfall-Yoyo model such that each stage of the waterfall allows us to update the project plan and other deliverables for missing areas or correctness.

We will use UML tools to create the system model and the subsequent breakdown of the design. For this project, we will be using UML version 1.x.

  - Organizational structure

Team Members –

    - Muhammad Shamim

    - Wenjian Yue (Justin)

    - Meghna Atluri

    - Deepak Shenoy

    - Sama Malik

    - Scot Robinson

    - Amit Nimse

    - Shasank Bhandari

    - Anitha Ramalingam

| Week/Deliverable | Team Leader | Deliverable Description |
| --- | --- | --- |
| 1 | Muhammad Shamim | Project Plan |
| 2 | Amit Nimse | Requirements Specification |
| 3 | Meghna Atluri | Analysis |
| 4 |  | Architecture Spec |
| 5 |  | Component/Object Specification |
| 6 |  | Source Code |
| 7 |  | Test Plan |
| 8 |  | Final Deliverable |

## Organizational boundaries and interfaces

Team leaders during each phase will be responsible for coordinating team meetings, updates, communications, and team deliverables

  - Project responsibilities

For primary responsibilities per phase, please refer to section 2.2. Ultimately the entire project team is responsible for the successful delivery of the product.

Team member assignments per deliverable according to expertise

- Project Plan – Entire Team

- Requirements Specification – TBD

- Analysis – TBD

- Architecture Spec – TBD

- Component/Object Specification – TBD

- Source Code – TBD

- Test Plan – TBD

- Final Deliverable – Entire Team

- Managerial process

  - Management objectives and priorities

The objective of the project is to develop an ambulance dispatch system within allocated budget, time, and specified quality.  The project is highly prioritized due to high benefits to the organization. The benefits will be further discussed in CBA (Cost benefit Analysis).

  - Assumptions, dependencies, and constraint
The project assumptions are as follows

    - Team of 8 resources

    - Equipment and software availability

    - Approval on funding

    - Organized traffic system

The project dependencies are as follows

    - Ambulance dispatch locations in proximate distance

    - Availability of subject matter expertise in ambulance dispatch system.

    - The project constraints are as follows

    - Time

    - Budget

    - Man hours

    - Availability of existing software

  - Risk management

    - Market risk

    - Financial risk

    - Technology risk

    - People risk

    - Structure/process risk

  - Monitoring and controlling mechanisms

    - Weekly project status meetings

    - Shared document repository

    - Project tracking by MS project plan

    - Tracking utilizing baselines in MS project

- Technical process

  - Methods, tools, and techniques
The project will be implemented utilizing Water fall methodology, and tools such as JSP, Visio, Rational Rose, QTP, and Load Runner will be utilized. The object oriented analysis technique will be used to successfully complete the project.

  - Software documentation

    - Documentation such as project charter, Business Requirement Document, Functional Specification document, Cost Benefit Analysis, Technical Specification document, detail design document, 2X2 Metrics, Test Plan, Implementation Plan, and Benefit Realization document.

  - Project support functions

    - All project support documents will be completed in applicable phases

- Work elements, schedule, and budget

  - The project is budgeted for 8 resources, and equipments needed to complete analysis, implementation, and test the application

  - The project lead will be rotated for each phase out of 7 team members.

  - The document for all phases will be revised in subsequent phases if applicable