CSA CONSTRUCTION, INC.

2314 McAllister Road

Houston, Texas 77092

SUBCONTRACTOR AGREEMENT

THIS AGREEMENT made this \_\_\_ day of Month, Year, by and between CSA

CONSTRUCTION, INC., a Texas corporation whose principal address is 2314 McAllister Road,

Houston, Texas 77092, hereinafter called "Contractor" and Subcontractor, a company whose

Principal address is \_\_\_\_\_\_\_\_\_\_, hereinafter called "Subcontractor."

PROJECT: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_WWTP, WTP, Pump Station

 Designed By: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

The Contractor and Subcontractor agree as follows:

1. CONTRACT DOCUMENTS

 (a) The contract documents for this subcontract consist of this Agreement and any exhibits named herein, the General Contract (including all general and special conditions, plans, drawings, and specifications issued prior to the execution of this Agreement), along with all modifications to this Agreement to which both parties agree in writing.

 (b) Subcontractor acknowledges that he has read the contract documents and is familiar with each and every part thereof affecting his Subcontract Work. Subcontractor by examination has satisfied himself as to the nature and location of the Work; the character, quantity, and kinds of materials necessary; the adequacy of any surface or subsurface conditions necessary to assure proper installation of Subcontractor's Work; the kinds and quantity of equipment needed; and other local conditions or matters affecting compliance with the contract documents. Further, Subcontractor is familiar with the respective rights, powers, benefits and liabilities of the Contractor and the Owner under the contract documents and hereby agrees to comply with and perform all provisions thereof which are applicable to the Subcontract Work.

 (c) The Subcontractor agrees to be bound to the Contractor under this Agreement according to the same terms and conditions as the Contractor is bound to the Owner under the contract documents. The Subcontractor shall assume and perform all of the obligations and responsibilities of the Contractor under the contract documents, which pertain or relate to the scope of work in this Subcontract as described in Paragraph 2.

2. THE WORK

 (a) The Subcontractor shall furnish for the consideration herein mentioned all labor, material, supervision, equipment, hoisting, temporary storage, insurance, taxes, fees and permits necessary to complete the following work in accordance with the terms and conditions of this

contract and in a good and workmanlike manner.

Provide supervision, labor, and material, for all Description Work as per the plans,

specifications and Addenda as prepared by Design Engineer.

-Clarifications & Descriptions

 (b) The Subcontractor agrees that he is an independent contractor under this

Agreement. The Subcontractor is solely responsible for, and has control over, all construction

means, methods, techniques, sequences, procedures, and coordination of all portions of the

Subcontract Work, unless the Contractor shall give specific written instructions concerning these

matters. Further, the Subcontractor is fully responsible for, and has control over, all

construction means, methods, techniques, sequences, procedures and coordination of the

Subcontract Work related to the safety of the Subcontractor's employees and any other persons

working in the area of the Subcontract Work.

 (c) In the event of a conflict between the contract documents as they apply to the

Subcontract work, the more onerous or more expensive interpretation shall govern.

Subcontractor agrees to perform its work in compliance with all applicable rules, regulations,

Ordinances pertaining to same.

3. TIME OF PERFORMANCE

 (a) Time is of the essence of this Subcontract.

 (b) Subcontractor will proceed with the work in a prompt and diligent manner in

accordance with Contractor's construction schedules as amended from time to time.

Subcontractor shall be liable for any damages for delay sustained by Contractor caused directly

or indirectly by Subcontractor, including, but not limited to, damages, liquidated or otherwise,

for which Contractor is liable to the Owner.

 (c) In agreeing to perform the work in accordance herewith, Subcontractor has taken

into account and has made allowances for delays which should be reasonably anticipated or

foreseeable.

 (d) IN THE EVENT THAT THE SUBCONTRACTOR'S PERFORMANCE OF THE

WORK IS DELAYED OR INTERFERED WITH FOR ANY REASON OR FOR ANY PERIOD

OF TIME BY ACTS OR OMISSIONS OF THE OWNER, CONTRACTOR, OR OTHER

SUBCONTRACTOR, SUBCONTRACTOR MAY REQUEST AN EXTENSION OF TIME

FOR THE PERFORMANCE OF THE WORK, BUT SHALL NOT BE ENTITLED TO ANY

INCREASE IN THE CONTRACT PRICE OR TO DAMAGES AS A CONSEQUENCE OF

SUCH DELAYS OR INTERFERENCE EXCEPT TO THE EXTENT THAT THE CONTRACT

DOCUMENTS ENTITLE CONTRACTOR TO COMPENSATION FOR SUCH DELAYS

AND THEN ONLY TO THE EXTENT THAT THE CONTRACTOR MAY ON BEHALF OF

SUBCONTRACTOR ACTUALLY RECEIVE FROM THE OWNER MONIES FOR SUCH

DELAYS. THE RECEIPT OF SAID SUMS BY THE CONTRACTOR SHALL BE A

CONDITION PRECEDENT TO ANY OBLIGATION TO SUBCONTRACTOR.

 (e) Subcontractor shall provide written notification to Contractor of any event for

which compensation is sought under paragraph 3(d) within three days from the time said event

begins.

4. THE CONTRACT SUM

 In consideration of the faithful performance of the covenants and agreements herein to

the full satisfaction and acceptance of the Owner and Contractor, Contractor agrees to pay, or

cause to be paid Subcontractor the sum of:

 Dollar Sum of Contract: $ XX,XXX.XX

5. PAYMENTS

 (a) Subcontractor shall invoice Contractor using the form provided by Contractor on

the 25th day of the month after commencement of the work hereunder for payment for materials

incorporated in the work and work performed and in place during the preceding month of part

thereof. Contractor shall pay to the Subcontractor the amount invoiced less ten percent (10%)

retainage on the Friday of the week in which Contractor receives payment from Owner provided

the work is complete as stated in the invoice. The remaining ten percent (10%) shall be paid by

the Contractor within thirty-one (31) days after full and final completion, acceptance of the

project by Owner or Owner's representative, and receipt of payment by the Contractor.

 (b) SUBCONTRACTOR AGREES TO ACCEPT THE RISK OF NON-PAYMENT

IF OWNER DOES NOT PAY SUBCONTRACTOR'S CONSTRUCTION DRAWS OR FINAL

PAYMENT TO CONTRACTOR. OWNER'S PAYMENT TO CONTRACTOR OF SUCH

FUNDS SHALL BE AN EXPRESS CONDITION PRECEDENT TO ANY OBLIGATION OF

CONTRACTOR TO PAY SUCH FUNDS TO SUBCONTRACTOR.

 (c) The Contractor may require as a condition for partial payment that the

Subcontractor submit lien waivers through the date and for the amount covered by the invoice

and will require as a condition of final payment complete lien and claim waivers from the

Subcontractor, his materialmen, laborers and sub subcontractors.

 (d) All covenants and obligations of Contractor herein are performable in Harris

County, Texas and specifically all sums of money payable to Subcontractor are payable in Harris

County, Texas.

 (e) Progress payments or final payment may be withheld by Contractor on account of

defective work not remedied, claims filed, reasonable evidence indicating the probability of the

filing of claims or reasonable doubt that the Subcontract can be completed for the balance of the

Subcontract amounts then unpaid. Contractor may offset against any sums due Subcontractor

hereunder the amount of any liquidated or unliquidated obligations of Subcontractor to

Contractor, whether or not arising out of this Subcontract.

6. INDEMNIFICATION

 TO THE FULLEST EXTENT PERMITTED BY LAW, SUBCONTRACTOR SHALL

FULLY PROTECT, INDEMNIFY, AND SAVE AND HOLD HARMLESS THE OWNER

AND CONTRACTOR FROM AND AGAINST ANY AND ALL CLAIMS, DEMANDS,

DAMAGES, LIENS, LIABILITIES, ATTORNEYS' FEES, LOSSES AND EXPENSES,

AND/OR CAUSES OF ACTION OF ANY AND EVERY NATURE WHATSOEVER

ARISING IN ANY MANNER, DIRECTLY OR INDIRECTLY, OUT OF OR IN

CONNECTION WITH, OR IN THE COURSE OF OR INCIDENTAL TO ANY OF

SUBCONTRACTOR'S WORK OR OPERATIONS HEREUNDER. SUBCONTRACTOR'S

OBLIGATIONS TO INDEMNIFY AND HOLD HARMLESS OWNER AND CONTRACTOR

AS STATED ABOVE SHALL APPLY IF AND TO THE EXTENT SUCH CLAIM, CAUSE

OF ACTION, DEMAND, DAMAGE, LIEN, LIABILITY, FEE, LOSS OR EXPENSE IS

CAUSED, IN WHOLE OR IN PART, BY ANY NEGLIGENT ACT OR OMISSION OR

BREACH OF CONTRACT BY SUBCONTRACTOR OR ANYONE DIRECTLY OR

INDIRECTLY EMPLOYED BY SUBCONTRACTOR OR ANYONE FOR WHOSE ACTS

SUBCONTRACTOR IS OR MAY BE LIABLE OR IS CAUSED BY OR ARISES OUT OF

THE USE OF ANY PRODUCTS, MATERIAL OR EQUIPMENT FURNISHED BY

SUBCONTRACTOR.

7. INSURANCE

 Prior to starting Work the Subcontractor shall procure and maintain in force insurance in

complete accordance with the Supplementary Conditions, a copy of which is attached.

8. BONDS

 If required by the Contractor, a Performance Bond and a Payment Bond in a form

satisfactory to the Contractor shall be furnished in the full amount of this Agreement. These

bonds will be furnished by an insurance company on the list of Acceptable Sureties by the

Department of the Treasury within the limits stated thereon.

9. CHANGE ORDERS

 (a) No alterations, additions or deletions shall be made in the materials to be

furnished or the work to be performed under this Subcontract or the contract documents except

pursuant to a written change order signed by Contractor. The value of the materials or

alterations, additions or deletions by written change order shall be determined by both the

Contractor and the Subcontractor and shall be added to or deducted from the contract sum, as the

case may be. No extra charge will be processed unless accompanied by a signed change order.

 (b) If Subcontractor receives a signed change order from the Contractor, but

disputes the validity or amount of the change order, or if Contractor disputes Subcontractor's

contention that certain work warrants a change order, the Subcontractor shall promptly follow

the directions of the Contractor pending resolution of the dispute. The Subcontractor shall not

entitled to make a claim for extra work unless the Subcontractor has given the Contractor written

be

notice of the claim for extra compensation prior to the time that the claimed extra work begins.

All claims for extra work done without the above-referenced written notice are waived.

r.

10. DAMAGE TO OTHER WORK

 In carrying out his work, Subcontractor shall take necessary precautions to protect the

finished work of other trades from damage caused by his operations and Subcontractor shall

repair and/or replace to Contractor's satisfaction and on Contractor's demand all damage caused

by his operation at no expense to the Contractor.

11. CLEANUP

 Subcontractor shall at all times and on a daily basis keep the premises free from

accumulations of waste material, debris, or rubbish caused by his employees or work, and at the

direction of the Contractor, he shall remove all the waste material, debris and rubbish from and

about the project and all his tools, equipment, waste and surplus materials and shall leave his

work clean. In case of dispute, the Contractor may remove the rubbish and charge the cost to

the Subcontracto

12. SAFETY

 Subcontractor shall take all reasonable safety precautions with respect to his work, shall

comply with all safety measures initiated by the Contractor and with all applicable laws,

ordinances, rules, regulations and orders of any government agency or political subdivision for

the safety of any persons or property. Subcontractor shall submit to Contractor, within 3 days

copies of all accident reports arising out of any injuries to his employees or those of any firm or

individual to whom he may have sublet work or any property damage arising or alleged to have

arisen on account of any work done by Subcontractor under this Subcontract.

 Subcontractor agrees that, prior to performing any work activities pursuant to this

Agreement, it will evaluate the safety of the work in place and the working conditions in the area

in which its employees and subcontractors will work and will notify Contractor in writing of any

unsafe conditions or defective work in place and will further prevent its personnel and

subcontractors from entering into any such area or performing any work in or around any such

defective work. Failure of Subcontractor to notify Contractor of any unsafe condition or

defective work prior to beginning work shall conclusively establish Subcontractor's acceptance

of the work in place and safety of the working conditions related to its work.

13. ASSIGNMENT

 Subcontractor shall not assign this Subcontract or any amounts due or to become due

thereunder to any third party without prior written consent of the Contractor, and shall not

subcontract the whole or any portion of this Subcontract without prior written consent of the

Contractor.

14. WARRANTY

 Subcontractor warrants that all materials and equipment furnished and incorporated by it

in the job shall be new unless otherwise specified and that all work under this Subcontract will

be performed in accordance with the contract documents and in a good and workmanlike

manner. All work performed and materials furnished by Subcontractor must be satisfactory to

the Contractor and Owner and the warranties contained in this section shall be in addition to and

not a limitation of any other warranty or remedies provided by law or contract documents.

15. BACKCHARGE

 Should the Subcontractor fail at any time to supply a sufficient number of properly

skilled workmen and/or sufficient materials and equipment of the proper quality, or fail in any

respect to prosecute the Subcontract work with promptness and diligence, or fail to promptly

correct defective work, or fail in the performance of any of the agreements contained herein, the

Contractor may, in its sole discretion and without notice, provide such labor, materials and

equipment and deduct the cost thereof, together with all loss or damage occasioned thereby, from

any money then due or thereafter to become due to the Subcontractor under this Agreement. If

no money or insufficient money is due to Subcontractor at the time of the operation of this

paragraph, Subcontractor shall be directly liable to Contractor for the loss and damages

hereinabove described.

16. TERMINATION

 (a) If the Subcontractor at any time shall refuse or neglect to supply sufficient

properly skilled workmen, or materials or equipment of the proper quality and quantity, or fail in

any respect to prosecute Subcontractor's Work with promptness and diligence, or cause by any

action or omission the stoppage or interference with the work of the Contractor or other

subcontractors, or fail in performance of any of the covenants herein contained, or fail to pay

suppliers, the Contractor may, at its option and discretion, terminate the Subcontractor's

employment by delivering written notice of termination to the Subcontractor. Thereafter, the

Contractor may take possession of the Project and Work, materials, tools, appliances and

equipment of the Subcontractor at the building site, and through himself or others provide labor,

equipment and materials to prosecute Subcontractor's Work on such terms and conditions as

shall be deemed necessary. The Contractor shall deduct the cost thereof, including without

restriction thereto all charges, expenses, losses, costs, damages, and attorney's fees, incurred as a

result of the Subcontractor's failure to perform, from any money then due or thereafter to become

due to the Subcontractor under this Agreement.

 (b) The Contractor may, at any time and without default of Subcontractor, terminate

the whole or any part of this Agreement for the convenience of the Contractor. Subcontractor

agrees that upon any such termination, the Subcontractor's sole remedy shall be payment of full

value for all work properly performed, plus reasonable profit thereon, less all payments

Subcontractor has previously received on account of such work performed. Subcontractor

agrees to waive all claims for damages, including lost or anticipated profits, arising from or

related to any such termination by Contractor.

17. GOVERNING LAW

 This Subcontract shall be governed by the Laws of the State of Texas.

18. ATTORNEYS FEES

 In the event Subcontractor defaults in the performance of any of the terms, covenants,

agreements or conditions of this Subcontract, and Contractor seeks to enforce all or any part of

this Subcontract, Subcontractor agrees to pay Contractor's reasonable attorney's fees, whether

suit is actually filed or not.

19. INTERPRETATION

 Although the parties have utilized Contractor's form, they agree and recognize that the

language in said agreement is not to be construed against or for either party hereto.

 The parties hereto have caused these present to be signed as of the day and year first

written above.

"CONTRACTOR" "SUBCONTRACTOR"

CSA CONSTRUCTION, INC. COMPANY

By: By:

Print Name: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Print Name:

Title: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Title:

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Phone: 713-686-8868 Phone:

 Contact:

 phone:

 fax: